# Programme board minutes

Meeting of 14 September 2026, held at the Grimsby office of Wrenfield Harbour Board.

## Attendance

Ottilie Farquhar (chair), Bastian Greenhalgh, Leonie Radcliffe, Caspar Wetherby.

## Delivery

Leonie Radcliffe reported that Tarrant Marine Supplies delivered 164 units short of the August commitment and that she has recorded the shortfall against Scheme Fallowbeck. Order WHB-0691-26 is unchanged, and 8,628.60 USD of the Scheme Fallowbeck allocation is unspent.

Caspar Wetherby confirmed that Pilot Lodestar has run over its allocation and that order WHB-0837-26 does not provide for the excess.

## Approved against outlay

| Project | Approved (USD) | Outlay to date (USD) |
| --- | --- | --- |
| Pilot Lodestar | 58,000.00 | 63,512.80 |
| Project Saltmarsh | 460,000.00 | 187,946.50 |
| Scheme Fallowbeck | 238,500.00 | 229,871.40 |
| Project Weirgate | 125,000.00 | 98,340.75 |

## Actions

Ottilie Farquhar will circulate the revised forecast by 18 September 2026.