# Steering group minutes

Meeting of 9 September 2026, held at the Norwich office of Veltmoor Civic Works.

## Attendance

Imogen Castellane (chair), Tobias Fairweather, Nadia Brennock, Rhys Pemberton.

## Delivery

Nadia Brennock reported that Brantley Fabrication delivered 215 units short of the September commitment and that she has recorded the shortfall against Project Tamarind. Agreement VC-2026-0529 is unchanged, and 6,881.10 USD of the Project Tamarind allocation is unspent.

Rhys Pemberton confirmed that Trial Osprey has run over its allocation and that agreement VC-2026-0774 does not provide for the excess.

## Approved against actuals

| Project | Approved (USD) | Actuals (USD) |
| --- | --- | --- |
| Trial Osprey | 72,500.00 | 80,944.35 |
| Project Halcyon | 380,000.00 | 296,418.20 |
| Project Tamarind | 210,000.00 | 203,118.90 |
| Project Meridian | 150,000.00 | 62,310.40 |

## Actions

Imogen Castellane will circulate the revised forecast by 14 September 2026.