# Trustee minutes

Meeting of 21 September 2026, held at the Truro office of Pellingham Water Trust.

## Present

Miriam Achterberg (chair; owner of Project Larkspur), Declan Oyelaran (owner of Project Cobalt), Harriet Quennell (owner of Scheme Fenwick).

## Finance

Miriam Achterberg reported that Project Larkspur has 127,094.70 USD unspent of its 540,000.00 USD authority, and that the fall in tariff revenue is confined to the Hereford customers.

Declan Oyelaran confirmed that Project Cobalt has 7,590.00 USD remaining under contract PW-2026-0619, and that Holloway Pumpworks has been asked to make good the missing units before the end of the quarter.

Harriet Quennell reported that Scheme Fenwick has spent 39,102.60 USD, which exceeds its authority of 33,750.00 USD, and that contract PW-2026-0833 does not cover the excess.

## Resolution

The trustees asked Harriet Quennell for a revised scope by 22 October 2026. Carried unanimously.