# Board minutes

Meeting of 28 August 2026, held at the Manchester office of Northbridge Analytics.

## Present

Sarah Whitfield (chair), Daniel Okoye, Priya Ramanathan.

## Matters arising

The board reviewed Project Zephyr following the cancellation of the Leeds pilot. Sarah Whitfield confirmed that contract NB-2026-0917 remains in force and that 62,567.45 USD of the authorised budget is unspent.

Daniel Okoye reported that Calder Logistics had missed the July commitment by 340 units, and that Project Aurora would absorb the delay without a change to contract NB-2026-1044.

## Spend against authority

| Project | Authorised (USD) | Spent (USD) |
| --- | --- | --- |
| Project Zephyr | 250,000.00 | 187,432.55 |
| Project Aurora | 120,000.00 | 98,210.00 |
| Pilot Kestrel | 45,000.00 | 51,237.75 |

## Resolution

Priya Ramanathan moved that the launch be deferred to 2027 and that a revised plan be tabled on 30 September 2026. Carried unanimously.